Group 10 Meeting Notes
 Meeting Date: 04/02/2026
 Meeting Time: 6pm

ATTENDEES

- Maddi Clark – Documentation Manager

- Ayushma Koirala – Documentation Manager

- Nikki Sotoodi – Test Engineer

- Tate Meyer – Project Manager/Programmer

- Avery Richardson – Test Engineer/Programmer

- Jaycob Campos – Software Architect/Designer

ABSENT

- None

AGENDA
 1. Software Architecture Design Artifact discussion

QUICK STATUS SUMMARY

- Overall progress: Deliverable 2 Complete

- Current sprint/iteration: Deliverable 3, Software Architecture Document

- Key highlight: Filling out document template, possibly creating UML Diagram

ACTION ITEMS

- UML Diagram – Maddi Clark – 4/12

- Complete document – All – 4/12

- Based on architecture -> split up code writing by function – All

- Software Architecture Artifact

  - 1. Introduction – Documentation team

  - 2. Architectural Representation - Maddi

  - 3. Goals & Constraints - Avery

  - 4. Use-Case View - Maddi

  - 5. Logical View - Jaycob

  - 6. Interface Description - Tate

  - 7. Size and Performance - Tate

  - 8. Quality - Tate

NEXT ITERATION / SPRINT PLAN

- Priorities: Create software architecture document, make UML diagrams

- Key deliverables:  Software Architecture Document